JO

STAY

حجوزات المنازل والمزارع في الأردن

Software Development & Documentation

| Project Name | JO STAY – Property Booking App |
| --- | --- |
| Platform | Flutter / Dart (Android & iOS) |
| Market | Jordan – Houses & Farms Rental |
| Document Version | v1.0 – April 2026 |
| SDLC Model | Agile (Scrum) |

# Table of Contents

1.  Problem Statement, Business Case, Scope & Goals	3

2.  Project Planning & Gantt Chart	5

3.  Requirements Gathering	7

4.  SDLC Model	9

5.  Analysis – Functional Requirements	10

6.  System Use Case Diagram	12

7.  UI Mockup Screens Description	13

# 1. Problem Statement, Business Case, Scope & Goals

## ▌ 1.1 Problem Statement

Core Problem

Jordan's rural and recreational property rental market – houses, farms, and chalets – is largely fragmented and undigitized. Property owners rely on word-of-mouth, social media posts, or informal phone calls to advertise availability, while renters face difficulty finding, comparing, and booking properties in a trusted, structured environment. There is no dedicated, verified, and localized platform serving this niche within Jordan. Key pain points identified: - No single trusted platform for Jordanian farm and house short-term rentals - Lack of identity and property verification leads to fraud and disputes - Absence of secure in-app payment options leaves transactions informal - No interactive map interface to discover properties by geographic location - Renters cannot communicate with owners directly through a structured channel

## ▌ 1.2 Business Case

Jordan's tourism and domestic tourism sector is growing, with an increasing demand for weekend retreats, family gatherings at farms, and short-term house rentals away from urban centers. A dedicated platform would:

- Capture a currently underserved market segment in Jordan

- Generate revenue through service fees on bookings (commission model)

- Build trust through a structured verification and review system

- Scale to cover all governorates of Jordan with potential GCC expansion

| Revenue Stream | Model | Estimated Value |
| --- | --- | --- |
| Booking Commission | 5–10% per booking | Primary revenue |
| Featured Listings | Monthly subscription | Secondary revenue |
| Verification Fees | One-time owner fee | Trust mechanism |

## ▌ 1.3 Project Scope

In Scope

- Mobile application for Android and iOS using Flutter/Dart - Three user roles: Renter, Property Owner, Super Admin - Property listing with full media, pricing, and location details - Interactive map of Jordan with property price markers and drill-down - Booking and calendar management system - In-app messaging between renters and owners - Secure payment integration (Visa, Mastercard, Apple Pay) - Rating, review, and favorites system - Owner and property verification workflow managed by Super Admin - Push notifications for bookings, messages, and updates - AI-powered chatbot for user support - Publishing on Google Play, App Store, and Huawei AppGallery

Out of Scope

- Web browser version (Phase 2) - Properties outside Jordan (Phase 2) - Hotel or commercial hospitality listings - GCC market expansion (Phase 3)

## ▌ 1.4 Project Goals

| # | Goal | Type | Priority |
| --- | --- | --- | --- |
| G1 | Build a secure, verified property listing platform for Jordan | Business | Critical |
| G2 | Provide an interactive Jordan map with property discovery | Technical | High |
| G3 | Enable seamless in-app booking and calendar management | Functional | Critical |
| G4 | Integrate multiple secure payment methods (Visa, Apple Pay) | Technical | High |
| G5 | Implement a 3-tier role system with admin verification workflow | Functional | Critical |
| G6 | Launch on Google Play, App Store, and Huawei AppGallery | Business | High |
| G7 | Achieve 500+ property listings in first 3 months post-launch | Business | Medium |
| G8 | Maintain 4.5+ average rating on app stores | Quality | Medium |

# 2. Project Planning & Gantt Chart

## ▌ 2.1 Project Phases Overview

| # | Phase | Start | End | Key Deliverables |
| --- | --- | --- | --- | --- |
| 1 | Initiation & Requirements | Week 1 | Week 2 | Problem statement, scope, user stories, Jira setup |
| 2 | System Design & Architecture | Week 3 | Week 4 | ERD, use case diagrams, UI wireframes, DB schema |
| 3 | UI/UX Design (Figma) | Week 4 | Week 6 | High-fidelity mockups, design system, prototype |
| 4 | Backend Development | Week 5 | Week 10 | API endpoints, Firebase/DB setup, auth, payments |
| 5 | Frontend Development | Week 6 | Week 12 | All Flutter screens, navigation, state management |
| 6 | Map & Search Integration | Week 9 | Week 11 | Google Maps, clustering, filters, search |
| 7 | Testing & QA | Week 12 | Week 14 | Unit tests, integration tests, UAT, bug fixes |
| 8 | Deployment & Launch | Week 14 | Week 16 | App store submission, monitoring, soft launch |

## ▌ 2.2 Gantt Chart

The following Gantt chart visualizes the 16-week project timeline across all phases. Each sprint is 2 weeks (Agile Scrum model).

| Task / Week | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 | W16 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | █ | █ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| System Design |  |  | █ | █ |  |  |  |  |  |  |  |  |  |  |  |  |
| UI/UX Mockups |  |  |  | █ | █ | █ |  |  |  |  |  |  |  |  |  |  |
| Backend Development |  |  |  |  | █ | █ | █ | █ | █ | █ |  |  |  |  |  |  |
| Frontend Development |  |  |  |  |  | █ | █ | █ | █ | █ | █ | █ |  |  |  |  |
| Map Integration |  |  |  |  |  |  |  |  | █ | █ | █ |  |  |  |  |  |
| Testing & QA |  |  |  |  |  |  |  |  |  |  |  | █ | █ | █ |  |  |
| Deployment & Launch |  |  |  |  |  |  |  |  |  |  |  |  |  | █ | █ | █ |

## ▌ 2.3 Sprint Breakdown (Agile Scrum)

| Sprint | Weeks | User Stories / Tasks | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | 1–2 | Requirements, user stories, Jira setup, architecture decisions | 21 |
| Sprint 2 | 3–4 | DB design, API structure, Figma wireframes (all screens) | 34 |
| Sprint 3 | 5–6 | Auth module (login/signup/Google/Apple), user profiles | 34 |
| Sprint 4 | 7–8 | Property listing CRUD, image upload, owner dashboard | 34 |
| Sprint 5 | 9–10 | Booking system, calendar, availability management | 34 |
| Sprint 6 | 11–12 | Map integration, search, filters, favorites | 34 |
| Sprint 7 | 13–14 | Payments, notifications, messaging, rating system | 34 |
| Sprint 8 | 15–16 | QA, bug fixes, app store submission, launch | 21 |

Jira / Trello Setup

The project uses Jira for sprint tracking with the following board structure: - Backlog – All user stories and tasks prioritized by MoSCoW method - To Do – Stories selected for current sprint - In Progress – Actively being developed (WIP limit: 3 per developer) - In Review – Code review / QA testing phase - Done – Completed and accepted stories Labels used: 🔴 Critical 🟡 High 🟢 Medium ⚪ Low

# 3. Requirements Gathering

## ▌ 3.1 Stakeholders

| Stakeholder | Role | Interests |
| --- | --- | --- |
| Renter (User) | Searches and books properties | Easy discovery, secure payment, reliable reviews |
| Property Owner | Lists and manages their properties | Exposure, booking management, payment receipt |
| Super Admin (You) | Verifies listings, manages platform | Data integrity, fraud prevention, revenue |
| Jordanian Regulators | Legal compliance oversight | Business registration, data privacy, taxation |

## ▌ 3.2 User Stories

Renter Stories

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| US-01 | As a renter, I want to register using email, phone, Google, or Apple so I can access the platform quickly. | Must Have | 5 |
| US-02 | As a renter, I want to search for properties by location, price, and type so I can find what suits me. | Must Have | 8 |
| US-03 | As a renter, I want to view an interactive map of Jordan with property price pins so I can explore by area. | Must Have | 13 |
| US-04 | As a renter, I want to view full property details including photos, amenities, and reviews before booking. | Must Have | 5 |
| US-05 | As a renter, I want to book a property for specific dates and receive instant confirmation. | Must Have | 8 |
| US-06 | As a renter, I want to pay securely via Visa, Mastercard, or Apple Pay inside the app. | Must Have | 13 |
| US-07 | As a renter, I want to add properties to my favorites list to revisit them later. | Should Have | 3 |
| US-08 | As a renter, I want to message the property owner directly to ask questions. | Should Have | 8 |
| US-09 | As a renter, I want to leave a rating and review after my stay. | Should Have | 5 |
| US-10 | As a renter, I want to receive push notifications for booking confirmations and updates. | Must Have | 5 |

Property Owner Stories

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| US-11 | As an owner, I want to register and submit my identity and property documents for verification. | Must Have | 8 |
| US-12 | As an owner, I want to add a new property listing with photos, price, location, and amenities. | Must Have | 13 |
| US-13 | As an owner, I want to manage my property calendar to mark available and unavailable dates. | Must Have | 8 |
| US-14 | As an owner, I want to accept or reject booking requests from renters. | Must Have | 5 |
| US-15 | As an owner, I want to receive payments directly to my account after a booking is completed. | Must Have | 8 |
| US-16 | As an owner, I want to delete or edit my own listings but not affect other owners' listings. | Must Have | 5 |

Super Admin Stories

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| US-17 | As a super admin, I want to review submitted property documents and approve or reject listings. | Must Have | 8 |
| US-18 | As a super admin, I want to manage all users (view, suspend, delete) from an admin dashboard. | Must Have | 8 |
| US-19 | As a super admin, I want to grant admin privileges to trusted team members. | Must Have | 5 |
| US-20 | As a super admin, I want to view platform analytics: bookings, revenue, and active listings. | Should Have | 8 |

## ▌ 3.3 Use Cases (Traditional Format)

UC-01: Book a Property

Actor: Renter Precondition: User is logged in and property is available Main Flow: - User searches for property by location/date - System displays matching properties on map and list - User selects property and views full details - User selects dates and clicks 'Book Now' - System shows payment screen - User completes payment via Visa/Apple Pay - System confirms booking and notifies owner Postcondition: Booking created, owner notified, calendar updated Alternative Flow: If payment fails, user is prompted to retry or choose another method.

UC-02: Verify Property Listing

Actor: Super Admin Precondition: Owner has submitted property with documents Main Flow: - Admin receives notification of new listing submission - Admin reviews owner identity documents (ID, contract proof) - Admin reviews property details and photos - Admin approves listing – property becomes visible to renters Alternative Flow: If documents are insufficient, admin rejects with a reason message sent to owner.

# 4. SDLC Model

## ▌ 4.1 Selected Model: Agile Scrum

JO STAY adopts the Agile Scrum methodology for its development lifecycle. Given the project's dynamic requirements, multi-role user system, and the need for continuous feedback on UI/UX, Agile provides the flexibility and iterative delivery needed to build a high-quality product.

| Aspect | Details |
| --- | --- |
| Sprint Length | 2 weeks per sprint (8 sprints total = 16 weeks) |
| Ceremonies | Sprint Planning, Daily Standup, Sprint Review, Sprint Retrospective |
| Roles | Product Owner (you), Scrum Master, Development Team |
| Backlog Tool | Jira – with MoSCoW prioritization (Must/Should/Could/Won't) |
| Definition of Done | Feature coded, unit tested, peer reviewed, merged to main branch |
| Velocity Target | 34 story points per sprint (estimated) |

## ▌ 4.2 Why Agile Over Waterfall?

| Criterion | Waterfall | Agile (Chosen) |
| --- | --- | --- |
| Requirement Changes | Difficult to accommodate | Welcomed in each sprint |
| User Feedback | Only at final delivery | After every sprint demo |
| Risk Management | Risks discovered late | Identified and mitigated early |
| Time to First Deliverable | End of project | After sprint 1 (2 weeks) |
| Suitable for Mobile Apps | Low suitability | Highly suitable |

## ▌ 4.3 Agile Lifecycle Phases

Phase Flow for JO STAY

- Phase 1 – Product Backlog Creation: All user stories written, estimated, and prioritized in Jira - Phase 2 – Sprint Planning: Team selects stories from backlog for the 2-week sprint - Phase 3 – Sprint Execution: Daily standups, development, code reviews via GitHub - Phase 4 – Sprint Review: Demo of completed features to product owner (you) - Phase 5 – Sprint Retrospective: Team reflects on process improvements - Phase 6 – Release: After Sprint 8 – submit to App Store, Google Play, Huawei AppGallery

# 5. Analysis – Functional Requirements

## ▌ 5.1 Authentication & User Management

| FR# | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Auth | System shall support registration via email/password, phone number, Google OAuth, and Apple Sign-In | Must Have |
| FR-02 | Auth | System shall support two registration types: Renter and Property Owner, each with distinct onboarding | Must Have |
| FR-03 | Auth | System shall validate email addresses and phone numbers during registration | Must Have |
| FR-04 | Auth | System shall provide secure password reset via email or SMS OTP | Must Have |
| FR-05 | Profile | System shall allow users to update their name, photo, phone, and address | Should Have |
| FR-06 | Profile | System shall store user data securely with encrypted sensitive fields | Must Have |

## ▌ 5.2 Property Listing & Search

| FR# | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-07 | Listing | Owners shall be able to create listings with title, description, type (house/farm), location, price/night, capacity, amenities, and up to 20 photos | Must Have |
| FR-08 | Listing | System shall display listings on both a list view and an interactive map view | Must Have |
| FR-09 | Listing | Map shall show property price pins; tapping a pin reveals a preview card; tapping the card opens full listing | Must Have |
| FR-10 | Listing | Map shall support clustering at low zoom and individual pins at high zoom | Must Have |
| FR-11 | Search | System shall allow filtering by: price range, property type, governorate, capacity, and availability dates | Must Have |
| FR-12 | Search | System shall provide a full-text search bar with autocomplete for property names and locations | Should Have |
| FR-13 | Listing | Listings shall not appear publicly until approved by Super Admin | Must Have |
| FR-14 | Favorites | Renters shall be able to add/remove properties to/from a personal favorites list | Should Have |

## ▌ 5.3 Booking & Calendar

| FR# | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-15 | Booking | Renters shall be able to select check-in/check-out dates and view total price before confirming | Must Have |
| FR-16 | Booking | System shall prevent double bookings through real-time calendar availability checks | Must Have |
| FR-17 | Booking | Owners shall receive booking requests and have the ability to accept or decline | Must Have |
| FR-18 | Calendar | Property calendar shall show booked, available, and blocked dates in distinct colors | Must Have |
| FR-19 | Booking | System shall support booking cancellation with configurable refund policies per property | Should Have |
| FR-20 | Booking | System shall send automated booking confirmation to both renter and owner via push notification | Must Have |

## ▌ 5.4 Payments, Messaging & Admin

| FR# | Module | Requirement | Priority |
| --- | --- | --- | --- |
| FR-21 | Payment | System shall support Visa, Mastercard, and Apple Pay through a PCI-compliant payment gateway | Must Have |
| FR-22 | Payment | System shall securely store card details with tokenization (no raw card data stored on server) | Must Have |
| FR-23 | Payment | System shall generate and display electronic receipts for each completed transaction | Should Have |
| FR-24 | Messaging | System shall provide in-app real-time chat between renter and owner for each booking | Should Have |
| FR-25 | Rating | Renters shall be able to rate properties (1–5 stars) and write a review after checkout date | Should Have |
| FR-26 | Admin | Super Admin shall have a dashboard to review, approve, or reject property submissions | Must Have |
| FR-27 | Admin | Super Admin shall be able to suspend or delete any user account or listing | Must Have |
| FR-28 | Chatbot | System shall include an AI chatbot to assist users with common questions and navigation | Could Have |

# 6. System Use Case Diagram

The diagram below shows all actors, use cases, relationships, and system boundary for JO STAY.

Figure 1: JO STAY System Use Case Diagram – Actors: Renter (red), Property Owner (green), Super Admin (blue)

## ▌ 6.1 Relationships

| From | To | Relationship | Description |
| --- | --- | --- | --- |
| Book Property | Make Payment | <<include>> | Booking always requires payment |
| Make Payment | Get Confirmation | <<include>> | Confirmation always follows payment |
| Register as Owner | Submit Documents | <<include>> | Document submission is mandatory |
| Browse Listings | View on Map | <<extend>> | Map view is optional extension of browse |
| Leave Review | Book Property | <<extend>> | Review requires completed booking |
| Approve Listing | Reject Listing | <<extend>> | Rejection extends the review process |

# 7. UI Mockup Screens Description

JO STAY follows a dark-themed design system (black background, crimson red #C62828 as primary accent, white for text). All screens are designed for mobile-first in Flutter with RTL Arabic support.

| Screen | Name | Key Elements & Interactions |
| --- | --- | --- |
| S-01 | Splash Screen | Animated JO STAY logo on black background, Jordan map outline fade-in, transitions to onboarding |
| S-02 | Onboarding | 3-slide carousel: Discover → Book → Enjoy. Red/black illustration cards, Arabic text, Skip & Next buttons |
| S-03 | Login Screen | Tab selector (Renter/Owner), email+phone field, password field, Google & Apple social login buttons, register link |
| S-04 | Register – Renter | Full name, email, phone (JO flag), password, confirm password, T&C checkbox, animated submit button |
| S-05 | Register – Owner | All renter fields + document upload section (ID, property contract), pending verification badge |
| S-06 | Home Screen | Search bar at top, featured listings carousel, categories (Houses/Farms), nearby properties grid |
| S-07 | Map View | Full-screen Jordan map, red price pins (e.g. '45 JD'), cluster bubbles, property preview card on pin tap, navigate to detail on card tap |
| S-08 | Property Detail | Image gallery swiper, price/night, amenities grid, interactive calendar, reviews section, 'Book Now' sticky button |
| S-09 | Booking Screen | Date range picker, price breakdown (nights × rate + fees), payment method selector, confirm button |
| S-10 | Payment Screen | Saved cards list, add new card form, Apple Pay button, 3D secure flow, success animation |
| S-11 | Favorites | Grid of saved properties with quick-remove, filter by type, empty state illustration |
| S-12 | My Bookings | Tab: Upcoming / Past / Cancelled. Each card shows property thumb, dates, status badge, action buttons |
| S-13 | Chat Screen | WhatsApp-style interface, property context card at top, message bubbles, image sending, timestamps |
| S-14 | Owner Dashboard | Earnings chart, active listings count, pending bookings, quick-add listing button |
| S-15 | Add Listing | Multi-step form: Details → Location (map picker) → Photos → Pricing → Calendar → Submit |
| S-16 | Admin Panel | Pending verifications queue, user management table, analytics overview, approve/reject actions |

## ▌ 7.1 Design System

| Token | Value | Usage |
| --- | --- | --- |
| Primary Color | #C62828 (Crimson Red) | Buttons, icons, accents, headings |
| Background | #0D0D0D (Near Black) | App background, cards |
| Surface | #1E1E1E (Dark Gray) | Input fields, bottom sheets |
| Text Primary | #FFFFFF (White) | Headings, main content |
| Text Secondary | #888888 (Gray) | Subtitles, placeholders |
| Font | Cairo (Arabic) / Inter (English) | All text in app |
| Border Radius | 14–24dp | Cards, buttons, inputs |
| Elevation | Subtle red glow (box-shadow) | Cards and modals |

Next Steps After Documentation

- Begin Sprint 1: Set up Jira board, create all user stories as tickets - Set up Flutter project with Clean Architecture folder structure - Create Figma high-fidelity prototypes for all 16 screens - Initialize Firebase project for Auth, Firestore, and Storage - Begin backend API development (authentication endpoints first)